| SAC Project Overview |  |
| --- | --- |
| Project Name | Movies Database |
| Duration | - You will complete this project in a series of synchronous and asynchronous group sessions over the course of 3 weeks. |
| General Objectives | - Design and implement a Movies Database from scratch. - Demonstrate the technical and non-technical skills developed during the Data Analyst program. |
| Details | - You will work in groups of 3-5 people. - The Skills Application Challenge includes 9 technical project tasks divided into 3 Sprints. - Each Sprint will start with a sprint planning meeting and end with a sprint review, including a client demo, followed by a retrospective, in line with the Scrum methodology. - At the end of the project, you and your group will do a final project presentation to the entire class and to the client. |
| Assessment | - In each task you will be assessed by the instructors on the “Assessment Criteria” in this rubric. |
| SAC - Sprint 1 - Task 1: Set Up Trello Board |  |
| Objectives | - Initialize a shared Trello board for the project. - Establish basic project documentation and organize tasks effectively. |
| Instructions | - Create a Trello Board and invite all team members as collaborators. - Add lists to the board for task organization, such as: - Backlog - To-Do - In Progress - Done - Create a card titled README in the Backlog list. Include the following information in the card description: - Project name and description. - Team member roles and responsibilities. - A brief outline of the project objectives. - Attach any relevant resources or documents, such as datasets or guides, to this card. - Organize Project Tasks - Add cards for each major project task to the Backlog list. - Use checklists within cards to break tasks into smaller, actionable subtasks. - Assign team members to each card and set deadlines as needed. - Ensure all team members have access to the board and can update cards. |
| Assessment Criteria | - Trello board is created and shared with all team members. - Lists (Backlog, To-Do, In Progress, Done) are set up correctly. - Initial project tasks are added to the Backlog list with clear descriptions. - Team members are assigned to cards, and deadlines are established where appropriate |
| SAC - Sprint 1 - Task 2: Data Cleaning and Validation |  |
| Objectives | - Identify and correct data quality issues in the Movies CSV file. - Document all cleaning and validation steps. |
| Instructions | - Download the Movies CSV file provided by the client. - Open the file in Excel and review its structure for issues such as: - Missing or incomplete fields (e.g., missing years or genres). - Incorrect data formats (e.g., dates, duplicate entries). - Inconsistent text formats (e.g., case sensitivity in genres). - Use Excel tools (e.g., filters, formulas) to: - Identify missing fields or incorrect values - pay particular attention values that are outliers. - Remove duplicate rows. - Standardize inconsistent formats. - Save the cleaned file as movies_cleaned.csv and save it on Trello. - Document your process and upload it to Trello. |
| Assessment Criteria | - Missing or incorrect data values are identified and documented clearly. - Documented usage of Excel tools (e.g., filters, conditional formatting) to locate errors. - Clear and organised documentation of the errors is attached to the Trello board and communicated to the client. |
| SAC - Sprint 1 - Task 3: Refine Movies Based on Client Feedback |  |
| Objectives | - Apply client feedback to further refine the Movies dataset. - Document changes made to the data based on client instructions. |
| Instructions | - Access the client’s feedback document. - Review specific instructions provided for: - Correcting genre classification errors. - Filling missing data fields (e.g., release year, language). - Apply the necessary changes to the movies_cleaned.csv file using Excel. - Save the updated file as movies_refined.csv on Trello. - Update the cleaning log to reflect the client-driven changes. |
| Assessment Criteria | - Issues identified in Task 1 are resolved using appropriate data-cleaning methods. - Fields are organised and formatted properly using Excel functions (e.g., text-to-columns, trim, concatenate, date formatting,text formatting functions). - Cleaned dataset is saved as movies_cleaned.csv and uploaded to the Trello board. |