Project Outline

Name of the Project Streamflix Movies Database – Data Analytics Project

Project Purpose Streamflix is transitioning from a free, ad-supported streaming platform to a subscription-based service. The purpose of this project is to analyse the existing movies dataset to provide data-driven insights that guide strategic content decisions – identifying which film genres and titles to prioritise to attract and retain subscribers across different user segments. The project will deliver a Power BI dashboard for stakeholders to support the platform relaunch.

Goals and Objectives of the Project - What are the expected outcomes? - What will the team produce? Expected outcomes: Identification of top-performing genres by user segment (age, region, subscription type); actionable content recommendations for the subscription platform relaunch. Team deliverables: Cleaned and validated movies dataset (movies_cleaned.csv, movies_refined.csv); a Trello board with all tasks organised and documented; a Power BI dashboard with clear, stakeholder-friendly visualisations; a final project presentation to the class and client.

Defining the Project Needs - What data will be used? - What specific questions must the analysis answer? - Any time or resource limitations? Data: movies.csv (provided by client 18 June 2026) containing movie IDs, titles, years, and genres. Additional user demographic and subscription data pending from client. Analysis questions: Which genres are most popular overall? What do users of different age groups, regions, and subscription tiers prefer? Which genres and titles should Streamflix prioritise for its new subscription platform? Constraints: Very tight deadline – first version due 1 July 2026. 3-week project divided into 3 sprints. Data gaps identified in movies.csv require resolution with client before cleaning can proceed. User-level data (demographics, ratings) not yet received.

Project Life Cycle

Planning - What are the expected outcomes? - What will the team produce? Expected outcomes: Project scope agreed with Product Owner; sprint backlog created in Trello; team roles assigned (Scrum Master nominated: TBD); communication channels established via Slack. Team will produce: Sprint 1 Trello board (Backlog, To-Do, In Progress, Done); README card; initial data quality report communicated to Product Owner (completed 18 June 2026).

Analysis - Understand the client’s requirements, review available data, and identify gaps. Client requirements reviewed from kick-off meeting (18 June 2026) and clarifying questions sent to Product Owner. movies.csv received and initial data quality review completed – missing values, inconsistent formatting, and structural issues identified and documented. Awaiting client confirmation and additional datasets (user demographics, subscription data) before proceeding to cleaning.

Design - Plan the structure of the analysis (e.g., relationships between data tables, Power BI dashboard layout) Plan data model structure linking movies to user demographic and subscription data once received. Design Power BI dashboard layout with visuals for: genre popularity by age group, regional preferences, subscription-tier preferences, and top-rated titles per segment. Dashboard to be clear and accessible for non-technical stakeholders.

Implementation - Perform data cleaning, merging, and analysis to generate insights. Sprint 1 – Data cleaning and validation in Excel: address missing years, incomplete/inconsistent titles, and sequential ID gaps. Save as movies_cleaned.csv, then apply client feedback to produce movies_refined.csv. Document all cleaning steps in Trello. Subsequent sprints will focus on merging datasets, running analysis, and building the Power BI dashboard.

Testing & Integration - Validate insights, ensure data accuracy, and create visualisations Cross-check cleaned data against original to confirm accuracy. Validate Power BI visuals against source data. Conduct sprint reviews with client demo at the end of each sprint. Incorporate Product Owner feedback before finalising the dashboard.

Presentation - Finalise and present the dashboard, highlighting key findings and recommendations Final presentation to the class and client (Streamflix / Product Owner). Deliverables: completed Power BI dashboard, key findings on genre preferences by user segment, and content prioritisation recommendations for the subscription platform. First version to be ready by 1 July 2026.

Maintenance and Follow-Up - How will the insights and dashboards be updated or maintained post-launch? - How will future client needs be addressed? Post-launch, the Power BI dashboard can be refreshed as new subscriber and ratings data becomes available. Recommendations and methodology will be documented so Streamflix’s internal team can replicate and extend the analysis. Future needs (e.g. new markets, additional subscription tiers) can be addressed through iterative dashboard updates aligned with Agile practices.